# Project Progress Report

Parking Lot Occupancy Estimation Using Deep Learning

Course: IE7615 Deep Learning
Institution: Northeastern University, Vancouver
Team Members: Aminu Yiwere, Olatunji Olagundoye
Date: November 6, 2025
GitHub Repository: https://github.com/0x1AY/Parking-Lot-Occupancy-Estimation-.git

## 1️⃣ Summary of Work Completed So Far

### 1.1 Dataset Preparation

Custom Dataset Creation:

- Successfully collected and annotated satellite imagery of parking lots using Google Static Maps API

- Created a custom dataset with 1,109 labeled images containing parking lot annotations

- Implemented three dataset configurations:

  - Single-class detection (vehicles only)

  - Two-class detection (vehicles and parking stalls)

  - Multi-class detection (vehicles, parking stalls, lot boundaries, and other objects)

Dataset Statistics:

- Training set: 832 images (75%)

- Validation set: 138 images (12.5%)

- Test set: 139 images (12.5%)

- Classes: 4 classes (car, stall, lot_boundary, other)

- Annotations: YOLO format bounding boxes with class labels

Data Processing Tools Developed:

- parkinglots.ipynb - Jupyter notebook for satellite image acquisition and dataset preparation

- Custom annotation pipeline using LabelMe format

- Data augmentation implementation (rotation, flipping, scaling, color jittering, HSV adjustments, mosaic)

### 1.2 Model Development

YOLOv11 Model Training: We have successfully trained a YOLOv11m model for single-class vehicle detection:

Vehicle Detection Model:

- Architecture: YOLOv11m (medium) pre-trained model

- Training epochs: 100

- Batch size: 16

- Image size: 640×640

- Optimizer: AdamW with learning rate 0.00125

- Data augmentation: Extensive augmentation including HSV, rotation, translation, scaling, and mosaic

- Total parameters: 20,033,116 parameters

- Model size: 67.7 GFLOPs

Training Environment:

- Google Colab with T4 GPU

- PyTorch framework with CUDA acceleration

- Ultralytics YOLOv11 implementation

- Training time: ~2 hours per model (100 epochs)

### 1.3 Code Development & Repository Organization

Notebooks Created:

- parkinglots.ipynb - Dataset preparation and satellite image acquisition

  - Google Static Maps API integration

  - Automated image downloading for multiple parking lots

  - Dataset organization and structure setup

- train.ipynb - Complete training pipeline for vehicle detection

  - Model initialization and configuration

  - Training with data augmentation

  - Validation metrics and performance tracking

  - Results visualization

- visualize.ipynb - Visualization and inference notebook

  - Model loading and inference

  - Detection visualization on test images

  - Bounding box plotting with class labels

  - Performance analysis tools

Support Scripts:

- parkinglots.ipynb - Satellite imagery acquisition and dataset preparation

- Data augmentation utilities (integrated in training notebook)

- Annotation tools using LabelMe format

Repository Structure:

Parking-Lot-Occupancy-Estimation-/
├── README.md                          # Project documentation
├── requirements.txt                   # Python dependencies
├── parkinglots.ipynb                  # Dataset preparation and image acquisition
├── train.ipynb                        # Vehicle detection training notebook
├── visualize.ipynb                    # Visualization and inference
├── Dataset-V1/                        # Annotated dataset
│   ├── train/                         # Training images and labels
│   │   ├── images/
│   │   └── labels/
│   ├── valid/                         # Validation images and labels
│   │   ├── images/
│   │   └── labels/
│   ├── test/                          # Test images and labels
│   │   ├── images/
│   │   └── labels/
│   └── data.yaml                      # Dataset configuration
└── parking_runs/                      # Training outputs
    └── yolo11m_parking/               # Vehicle detection model
        └── weights/
            └── best.pt                # Best trained model

### 1.4 Documentation

README.md:

- Comprehensive project overview and motivation

- Dataset description and statistics

- Installation and setup instructions

- How to run training notebooks

- Dependencies and requirements

- Project structure explanation

Code Comments:

- All notebooks contain detailed markdown explanations

- Python code includes inline comments

- Function docstrings for all utility functions

- Clear section headers and organization

## 2️⃣ Preliminary Results

### 2.1 Vehicle Detection Model

Training Performance:

- Training duration: 100 epochs

- Model: YOLOv11m (20,033,116 parameters, 67.7 GFLOPs)

- Hardware: Google Colab T4 GPU (15GB)

- Test set: 38 images, 1,200 vehicle instances

Validation Results:

- mAP50: 96.3% (excellent detection accuracy)

- mAP50-95: 64.4% (good generalization)

- Precision: 92.0% (low false positive rate)

- Recall: 96.5% (high detection coverage)

- Inference speed: 12.2ms per image (T4 GPU)

Processing Speed Breakdown: - Preprocessing: 0.2ms - Inference: 12.2ms - Postprocessing: 2.1ms - Total: ~14.5ms per image

Key Observations:

- Exceptionally high recall (96.5%) demonstrates comprehensive vehicle detection

- High precision (92.0%) indicates minimal false positives

- Fast inference speed suitable for batch processing large parking lots

- Model successfully trained on 1,200+ vehicle annotations

- Excellent mAP50 (96.3%) shows strong detection at IoU threshold of 0.5

### 2.2 Visualization Results

Detection Quality:

- Successfully detects vehicles of various sizes and colors

- Accurate bounding boxes with minimal overlap

- Handles partial occlusions reasonably well

- Works across different parking lot configurations

Sample Detection Examples:

- Test images show clear bounding box visualization

- Color-coded class labels for easy interpretation

- Confidence scores displayed for each detection

- Multiple object classes detected simultaneously

### 2.3 Current Challenges Identified

- Occupancy Determination:

  - Need algorithm to match detected vehicles to parking stalls

  - Requires parking stall annotations or boundary detection

  - Must handle various parking lot layouts and orientations

- Occlusions:

  - Trees, shadows, and building overhangs obscure vehicles

  - Model handles most cases but some vehicles may be missed

  - Requires improved model robustness or pre-processing

- Diverse Parking Lot Types:

  - Different layouts (angled, perpendicular, parallel parking)

  - Various surface conditions and line marking quality

  - Need to expand dataset to cover more parking lot varieties

- Scale to Multiple Locations:

  - Current model tested on limited locations

  - Need validation across geographically diverse parking lots

  - Batch processing pipeline for multiple locations

## 3️⃣ Updated Timeline / Milestones

### Original Plan vs. Current Progress

| Milestone | Original Timeline | Current Status | Updated Timeline |
| --- | --- | --- | --- |
| Dataset Collection & Annotation | Week 1-2 | ✅ Completed | Week 1-2 |
| Data Preprocessing & Augmentation | Week 3 | ✅ Completed | Week 3 |
| Model Selection & Initial Training | Week 4-5 | ✅ Completed | Week 4-5 |
| Vehicle Detection Model Training | Week 6 | ✅ Completed | Week 6 |
| → Parking Stall Detection | Week 7 | 🔄 In Progress | Week 7-8 |
| → Occupancy Algorithm | Week 8-9 | ⏳ Next | Week 9-10 |
| → Testing & Validation | Week 9-10 | ⏳ Planned | Week 10-11 |
| → Final Report & Presentation | Week 10-11 | ⏳ Planned | Week 12 |

### Adjustments to Original Plan

On Track:

- Dataset creation and annotation completed ahead of schedule

- Model training and evaluation proceeding as planned

- Code organization and documentation maintained throughout

Ahead of Schedule:

- Vehicle detection model achieved excellent performance (96.3% mAP50)

- Comprehensive visualization tools developed

Adjustments Made:

- Extended time allocated for model optimization based on preliminary results

- Added extra week for occupancy algorithm development

- Slight delay in final report to accommodate thorough testing

## 4️⃣ Next Steps

### Immediate Tasks (Weeks 7-8)

1. Parking Stall Detection Model Development

- Collect and annotate parking stall boundary data

- Train separate YOLOv11m model for parking stall detection

- Focus on detecting faint line markings in satellite imagery

- Experiment with image enhancement techniques:

  - Edge detection preprocessing

  - Contrast enhancement

  - Multi-scale feature extraction

- Achieve target mAP50 > 80% for stall detection

2. Occupancy Estimation Algorithm Development

- Design spatial matching algorithm to associate detected vehicles with parking stalls

- Implement Intersection over Union (IoU) based matching

- Develop heuristics for:

  - Partially occluded stalls

  - Vehicles outside marked stalls

  - Multi-vehicle stall assignments

- Create occupancy rate calculation methodology

- Validate algorithm on test set with ground truth occupancy labels

3. Enhanced Data Collection

- Gather additional challenging cases:

  - Various lighting conditions (morning, afternoon, evening)

  - Different seasons (shadows, foliage changes)

  - Diverse parking lot layouts (angled, perpendicular, parallel)

- Expand dataset to 1,500+ images for improved generalization

### Medium-Term Tasks (Weeks 9-10)

4. Pipeline Integration

- Combine detection models with occupancy estimation algorithm

- Develop end-to-end inference pipeline:

  - Input: Satellite image coordinates

  - Output: Occupancy rate, visualization, JSON report

- Implement batch processing for multiple parking lots

- Create automated testing framework

5. Performance Evaluation

- Test on unseen parking lots (different locations, retailers)

- Calculate occupancy estimation accuracy metrics

- Benchmark inference speed and memory usage

- Conduct error analysis and identify failure modes

- Compare with baseline methods (manual counting, traditional CV)

6. Validation & Testing

- Cross-validation on geographically diverse locations

- Temporal validation (different times of day/week)

- User acceptance testing with sample stakeholders

- Robustness testing under adverse conditions

### Final Tasks (Weeks 11-12)

7. Documentation & Reporting

- Write comprehensive final report including:

  - Methodology and architecture details

  - Complete results and analysis

  - Comparative studies

  - Limitations and future work

- Create project presentation with visualizations

- Record demo video showing system capabilities

- Update GitHub repository with final code and documentation

8. Potential Enhancements (Time Permitting)

- Web application for interactive parking occupancy queries

- Historical trend analysis capabilities

- Integration with real-time traffic data

- Mobile-friendly interface for field validation

## 📊 Technical Specifications

### Dependencies & Libraries

Core Dependencies:

Python >= 3.8
torch >= 2.0.0
torchvision >= 0.15.0
ultralytics >= 8.0.0  (YOLOv11)
opencv-python >= 4.8.0
numpy >= 1.24.0
matplotlib >= 3.7.0
pillow >= 10.0.0
pyyaml >= 6.0
pandas >= 2.0.0

Additional Tools:

jupyter >= 1.0.0
google-cloud-maps >= 2.0.0
requests >= 2.31.0

### How to Run the Code

1. Clone Repository:

git clone https://github.com/0x1AY/Parking-Lot-Occupancy-Estimation-.git
cd Parking-Lot-Occupancy-Estimation-

2. Install Dependencies:

pip install -r requirements.txt

3. Train Models:

Option A: Single-Class Vehicle Detection

jupyter notebook train.ipynb
# Follow notebook cells sequentially

Option B: Multi-Class Detection

jupyter notebook train_multilabel.ipynb
# Follow notebook cells sequentially

4. Visualize Results:

jupyter notebook visualize.ipynb
# Load trained model and run inference on test images

5. Using Pre-trained Models:

- Download trained weights from parking_runs/*/weights/best.pt

- Load in inference script:

from ultralytics import YOLO
model = YOLO('parking_runs/yolo11m_parking_augmented2/weights/best.pt')
results = model.predict('test_image.jpg')

### Dataset Access

Option 1: Use Existing Dataset

- Dataset included in repository: Dataset-V1-multiclass/

- Contains 1,109 annotated images with train/valid/test splits

Option 2: Create Custom Dataset

# Download satellite images
python tools/download_satellite_images.py --coords coordinates.csv

# Create multi-class annotations
python tools/create_multiclass_dataset.py --input raw_data/ --output Dataset-V1-multiclass/

## 🎯 Success Metrics

### Achieved Metrics (Current)

✅ Dataset created: 1,109 images with 4-class annotations
✅ Single-class model: 94.2% mAP50
✅ Multi-class model: 78.5% overall mAP50
✅ Vehicle detection: 92.1% mAP50 (multi-class setting)
✅ Inference speed: 14.7ms per image
✅ Well-documented codebase with 3 functional notebooks

### Target Metrics (End of Project)

🎯 Occupancy estimation accuracy: >85%
🎯 Multi-class detection: >85% mAP50
🎯 Parking stall detection: >80% mAP50
🎯 End-to-end pipeline processing time: <60 seconds per location
🎯 Validation on 10+ diverse parking lots
🎯 Fully automated inference system

## 🚀 Expected Contributions

By the end of this project, we aim to deliver:

- Technical Contributions:

  - High-accuracy parking lot object detection system using YOLOv11

  - Novel occupancy estimation algorithm based on spatial matching

  - Multi-class detection model for comprehensive parking analysis

  - Scalable satellite image processing pipeline

- Practical Applications:

  - Automated parking occupancy monitoring for urban planning

  - Data-driven insights for parking infrastructure optimization

  - Reduced need for physical sensor installations

  - Historical occupancy trend analysis capabilities

- Open Source Resources:

  - Annotated parking lot dataset (1,100+ images)

  - Trained YOLOv11 models for parking lot analysis

  - Complete training and inference notebooks

  - Reproducible research methodology

## 📚 References

- Ultralytics YOLOv11 Documentation: https://docs.ultralytics.com/

- Google Static Maps API: https://developers.google.com/maps/documentation/maps-static

- PyTorch Framework: https://pytorch.org/

- CVAT Annotation Tool: https://github.com/opencv/cvat

- Related Work:

  - CNRPark+EXT: A Dataset for Visual Occupancy Detection (2017)

  - PKLot: A Robust Dataset for Parking Lot Classification (2015)

  - Deep Learning-Based Parking Occupancy Detection (IEEE, 2020)

## 👥 Team Contributions

Aminu Yiwere:

- Dataset collection and annotation

- Single-class model training and optimization

- Visualization notebook development

- Documentation and README maintenance

Olatunji Olagundoye:

- Multi-class dataset creation tools

- Multi-class model training

- Data augmentation implementation

- GitHub repository management

Collaborative Work:

- Project planning and milestone tracking

- Model evaluation and performance analysis

- Code review and quality assurance

- Progress report preparation

## 📧 Contact

For questions or collaboration inquiries:

- GitHub Issues: https://github.com/0x1AY/Parking-Lot-Occupancy-Estimation-/issues

- Repository: https://github.com/0x1AY/Parking-Lot-Occupancy-Estimation-.git

Report Submitted: November 6, 2025
Project Status: On Track - Model Development Phase Complete
Next Milestone: Occupancy Estimation Algorithm Development