# Biweekly Check-in Report

Group: Parking Lot Occupancy Estimation
Date: November 28, 2025
Team Members: Aminu Yiwere, Olatunji Olagundoye

# 1. What Have You Done?

## Multi-Stage Parking Lot Detection Pipeline Development

This week, we successfully developed and implemented a complete multi-stage parking lot occupancy estimation system that addresses the critical limitation of single-tile detection models, which split parking lots across tile boundaries.

### Key Accomplishments:

### A. APKLOT Dataset Integration & Model Training

Training completed in 47 minutes on Google Colab T4 GPU

Cloned and processed the APKLOT dataset (500 satellite images, 7,000+ parking lot polygons)

Converted 391 images from LabelMe JSON format to YOLO segmentation format

Trained YOLOv11m-seg model for wide-area parking lot localization

Achieved strong performance metrics:

Box mAP50: 83.5%, mAP50-95: 62.4%

Mask mAP50: 76.1%, mAP50-95: 43.7%

Inference speed: 14.8ms per image

### B. Optimal Zoom Level Testing & Validation

Tested model performance across three zoom levels:

Zoom 20 (160m coverage): 86 parking lots detected, 8.6 avg per image

Zoom 19 (320m coverage): 191 parking lots detected, 19.1 avg per image ✓ OPTIMAL

Zoom 18 (640m coverage): 416 parking lots detected, 41.6 avg per image (too wide)

Determined Zoom 19 as an optimal balance between coverage and detection precision

Achieved 100% success rate across all 10 Walmart test locations

### C. Complete Pipeline Implementation

Developed end-to-end pipeline with four stages:

Stage 1 - Parking Lot Localization:

Detects parking lot areas from wide-area satellite imagery (zoom 19)

Extracts bounding box coordinates for each detected parking lot

Calculates geographic bounds and area dimensions

Stage 2 - Tile Coverage Planning:

Converts pixel coordinates to latitude/longitude

Plans optimal tile grid with 20% overlap for seamless stitching

Downloads high-resolution tiles (zoom 20, 640x640@2x) for detected areas only

Stage 3 - Vehicle Detection:

Runs existing YOLOv11m vehicle/stall detection model on each tile

Processes tiles with MPS acceleration on local machine

Aggregates detection results across all tiles

Stage 4 - Result Stitching & Visualization:

Stitches tiles into complete parking lot view

Overlays all vehicle detections with confidence scores

Generates occupancy statistics per parking area

### D. Pipeline Testing & Validation

Successfully tested on Walmart location (43.668734, -79.340158)

Detected 9 distinct parking areas

Downloaded and processed 9 high-resolution tiles

Identified 147 total vehicles across all areas

Generated stitched visualizations for each parking area

### E. Tools & Scripts Created

tools/convert_apklot_to_yolo.py - Dataset conversion utility

tools/visualize_apklot.py - Annotation visualization

tools/test_parking_lot_detection.py - Model testing and evaluation

tools/download_zoom18_test.py & download_zoom19_test.py - Multi-zoom image acquisition

tools/plan_tile_coverage.py - Geographic tile planning algorithm

tools/parking_detection_pipeline.py - Complete end-to-end pipeline

# 2. Key Findings and Challenges Faced

## Key Findings:

A. Single-Tile Limitation Successfully Resolved

Original problem: 640x640 tiles at zoom 20 split large parking lots

Solution: Two-stage approach with wide-area localization + targeted high-res detection

Impact: Complete parking lots now detected without boundary artifacts

B. Zoom Level Optimization

Zoom 19 provides optimal balance: 2x coverage of zoom 20, half of zoom 18

Wider coverage (zoom 18) led to excessive false positives (416 vs 191 detections)

Narrower coverage (zoom 20) missed context and split parking lots

C. APKLOT Model Generalization

Model trained on global satellite imagery generalizes well to Toronto locations

High confidence detections (85-94%) despite training on different geographic regions

Segmentation masks accurate enough for bounding box extraction

D. Tile Overlap Critical for Stitching

20% overlap ensures no vehicles missed at tile boundaries

Enables future NMS (Non-Maximum Suppression) for duplicate removal

Small parking lots (14-35m) fit in single tile, large lots (65m+) require 2-4 tiles

## Challenges Faced:

A. MPS Training Performance Issues

Challenge: Apple M3 Pro MPS training extremely slow (1-2 hours estimate)

Solution: Migrated to Google Colab with T4 GPU (47 minutes actual)

Lesson: Cloud GPU essential for efficient model training

B. Dataset Path Configuration in Colab

Challenge: YAML configuration files contained hardcoded local paths

Solution: User manually resolved by updating paths in Google Drive

Future improvement: Auto-detect and correct paths in training script

C. Geographic Coordinate Conversion Accuracy

Challenge: Converting pixel coordinates to lat/lon requires precise calculations

Solution: Implemented proper Mercator projection adjustments for latitude

Formula: meters_per_pixel = (Earth_circumference × cos(lat)) / (2^(zoom+8))

D. API Rate Limiting

Challenge: Google Maps Static API has usage limits

Solution: Added 0.3-0.5 second delays between tile downloads

Alternative: Cache downloaded tiles to avoid re-downloading

# 3. Next Steps

## Immediate Priorities (Next Week):

A. Enhanced Occupancy Analysis

Add parking stall detection and classification

Calculate occupancy percentage per parking area

Distinguish between occupied vs. available stalls

Generate heat maps showing parking density

B. Duplicate Detection Removal

Implement Non-Maximum Suppression (NMS) across tile boundaries

Handle vehicles spanning multiple tiles (due to 20% overlap)

Merge duplicate detections based on IoU threshold

C. Performance Optimization

Parallelize tile processing for faster execution

Implement batch inference for multiple tiles simultaneously

Add caching mechanism for downloaded tiles

Optimize memory usage for large parking lots

D. Batch Processing Capability

Process all 10 Walmart locations automatically

Generate comparative occupancy statistics

Create summary dashboard with all locations

Export results to structured format (CSV, JSON)

## Future Enhancements:

Temporal Analysis - Track occupancy patterns over time

Multi-Location Scalability - Process entire chains automatically

Model Refinement - Add vehicle type classification

Deployment & Integration - Package as Docker container with REST API

# Summary Statistics

Development Time: ~8 hours (dataset prep, training, pipeline development, testing)

Training Time: 47 minutes (Google Colab T4 GPU)

Lines of Code Written: ~1,500+ (6 Python scripts + utilities)

Model Performance: 83.5% mAP50 (parking lot detection), existing vehicle model deployed

Test Success Rate: 100% (10/10 Walmart locations successfully processed)

Total Detections: 147 vehicles detected across 9 parking areas (single test location)

## Technical Resources

Models:

Parking lot localization: datasets/apklot/apklot_stage1/weights/best.pt (45.1 MB)

Vehicle detection: parking_runs/yolo11m_parking/weights/best.pt

Key Scripts:

Pipeline: tools/parking_detection_pipeline.py

Testing: tools/test_parking_lot_detection.py

Tile planning: tools/plan_tile_coverage.py